SLEEPGENIC — BUILD STATUS BRIEF Last updated: Session 3 | April 7, 2026

LIVE URLS

Marketing site: sleepgenic-web.vercel.app Intake form: sleepgenic-web.vercel.app/intake/1 Checkout: sleepgenic-web.vercel.app/checkout Repo: github.com/Trailgenic/sleepgenic-web

BUILD TEAM

Mike Ye — product, brand, content decisions Claude — architecture, prompts, QA Codex — code execution

Workflow: Claude writes prompts → Codex pushes to GitHub → Vercel auto-deploys → Claude QAs Merge directly to main — no branch drift

MODULE 1 — MARKETING WEBSITE Status: COMPLETE

6 pages live: Home, How It Works, Pricing, About, FAQ, Start Stack: Next.js 14 App Router, Tailwind, TypeScript, Vercel Design system: EB Garamond / Syne / DM Mono, dark clinical aesthetic, color tokens locked Messaging: pure access platform framing, provider-owns-decision language, CBT-I assigned by provider not delivered by Sleepgenic, clinical disclaimer on every page, $149/month cash-pay HSA/FSA eligible

Open items before production launch:

- Terms of Service and Privacy Policy — placeholder links in footer, real legal content needed (OpenLoop will have telehealth templates to customize)

- Mobile responsiveness — desktop-first build, responsive breakpoints needed

- Meta/SEO — only home page has metadata, 5 remaining pages need titles and descriptions

- Domain — sleepgenic.ai not yet connected to Vercel, live only at vercel subdomain

- Analytics — no tracking installed, recommend Plausible or Fathom (not Google Analytics given clinical context)

- CTA buttons — Start Assessment nav link and hero button need to point to /intake/1

MODULE 2 — PATIENT INTAKE FORM Status: COMPLETE

10-question clinical intake live at /intake/1 Question order optimized for commitment before friction: Q1: Sleep difficulty type (multiple select) Q2: Duration (single select) Q3: Frequency (single select) Q4: Daytime impact (single select) Q5: Previous treatments (multiple select) Q6: Current medications (free text) Q7: Medical history (multiple select) Q8: Pregnancy/nursing (single select) Q9: Primary goal (single select) Q10: Wearable data (expanding conditional — 10a device yes/no, 10b avg hours, 10c sleep need gap, 10d sleep score optional, 10e non-device hours)

UX: manual Next click on all questions, back button preserves state, review screen at /intake/review with per-question Edit, confirmation at /intake/submitted, checkout placeholder at /checkout-soon

Technical: React context state at app/intake/layout.tsx, mock API route at /api/intake, red-flag routing config scaffolded at lib/intakeConfig.ts (rules empty pending Charles), JSON payload structured to map directly to future OpenLoop API

Open items before production launch:

- Charles Hsu MD clinical review — questions are validated placeholders, Charles may reword, reorder, or modify answer options

- Red-flag routing rules — config file built and ready, rules empty, Charles to define

- Q10 wearable question — discussed in Session 3, may need restructuring based on device-by-device metric availability (daily vs average data). Key finding: only 4 metrics are truly universal across all devices as multi-week averages: total sleep duration, sleep need gap, overall sleep score (not available on Apple Watch), resting heart rate. Stage data (Deep, REM, Awake) is daily-only on Garmin and most devices, not averageable. Charles to make final call on whether wearable section needs restructuring.

- OpenLoop API endpoint swap — one line change in /api/intake when ready

- Email confirmation to patient — confirmation screen says email is coming but nothing is sent yet, requires Module 5

MODULE 3 — STRIPE CHECKOUT Status: COMPLETE

/checkout live with Stripe Payment Elements Card-only payment — bank, Cash App, Amazon Pay removed Email capture at checkout Stripe customer and subscription created with intake submission ID in metadata Payment confirmed end-to-end — $149.00 test payment succeeded /checkout/success confirmation page live Webhook handler scaffolded at /api/webhooks/stripe MRR tracking live in Stripe dashboard

Open items before production launch:

- Live mode activation — currently test mode only, requires bank account details and business verification in Stripe

- Stripe BAA — needs to be executed before real PHI flows through (available on demand from Stripe)

- Email confirmation — success page tells patient to check email but nothing is sent yet, requires Module 5

- Account creation — currently no account is created at checkout, patient has no login yet, requires Module 6

MODULE 4 — MOCK CLINICAL BACKEND / PROVIDER DASHBOARD Status: NOT STARTED

What it will be: password-protected admin interface where submitted intakes queue for review, reviewer selects an outcome (CBT-I protocol / prescription recommended / follow-up required / not a candidate), outcome fires webhook that triggers Module 5 email flow. This replaces OpenLoop entirely during the demo phase.

Stack planned: Next.js admin route, Supabase Pro (HIPAA-eligible), NextAuth authentication, webhook trigger on outcome selection

Why it matters: transforms the demo from a prototype into a working product. Walk into OpenLoop call with real intakes being reviewed by a real physician through a real system. Completely different negotiation.

Charles note: this dashboard is built for Charles as the primary reviewer during demo phase. His input needed on reviewer workflow before build starts.

Time to build: 1 week Monthly cost: Supabase Pro $25/month

MODULE 5 — PATIENT COMMUNICATION FLOWS Status: NOT STARTED

What it will be: three triggered transactional emails — intake confirmed, provider review complete, outcome delivered. Triggered by Stripe webhooks (payment confirmed) and Module 4 outcome events (review complete).

Stack planned: Resend, React Email templates, no PHI in email body, secure link to portal instead

Note: both Module 3 and Module 2 currently stub email sends. Both will be completed once Resend is wired in here.

Time to build: 3–5 days Monthly cost: ~$0–20/month at launch scale

MODULE 6 — PATIENT PORTAL Status: NOT STARTED

What it will be: authenticated patient area — subscription status, cancel/manage, secure view of provider outcome. V1 deliberately minimal. Full features are post-OpenLoop V2.

Stack planned: Next.js, NextAuth, Supabase (shared with Module 4 instance), Tailwind

Time to build: 2 weeks for V1 minimal Monthly cost: shared with Module 4 Supabase — no additional cost

CLINICAL INFRASTRUCTURE Status: PENDING

Backend partner selected: OpenLoop Health — not yet contacted, waiting for working product to negotiate from strength Physician collaborator: Charles Hsu MD — engaged, questions under review, not yet formally contracted Current state: full mock pipeline, zero real PHI collected anywhere

LEGAL STATUS Status: PARALLEL TRACK — not yet engaged, not yet blocking

Cousin being briefed on legal needs — referral to telehealth specialist attorney in progress

Documents needed before first real patient:

- Physician Advisor Agreement with Charles — cousin can draft, needed before Charles reviews any real intake

- Patient-facing Terms of Service and Privacy Policy — telehealth specialist attorney, $1,500–2,500

- HIPAA Vendor BAA Stack — Supabase, Stripe, Resend — all available on demand from vendors, $0

- OpenLoop MSA and BAA — after working product is demonstrated, $2,000–4,000

Total estimated legal spend: $3,500–6,500

INFRASTRUCTURE COSTS — CURRENT

Vercel Pro: $20/month Supabase Pro (needed for Module 4): $25/month — not yet incurred Resend: $0–20/month — not yet incurred Domain sleepgenic.ai: ~$1/month amortized — not yet connected Total current burn: ~$20/month Total at full build: ~$66/month

WHAT'S NEXT — PRIORITY ORDER

Immediate — this week: Module 4 build session. This is the critical path item. Everything else is either done or waiting on legal. Module 4 transforms the demo from a checkout flow into a working clinical product.

Before starting Module 4: get Charles's input on reviewer workflow — how he wants intakes presented, what outcome options make clinical sense.

Parallel this week: Reach out to OpenLoop (Harish Panchal, CCO) and Bask Health (Zachary Dorf, CEO) via LinkedIn. Drafted messages are ready in the Google Drive. Brief cousin on legal needs — updated note is in the Google Drive.

Before production launch: Module 5 (email flows) — after Module 4 Module 6 (patient portal) — after Module 5 Domain connection — sleepgenic.ai → Vercel Mobile responsiveness pass on Module 1 Legal documents executed Stripe live mode activation OpenLoop MSA and BAA signed

THE ONE-LINE STATUS

Modules 1, 2, and 3 are live and working. The patient can find Sleepgenic, complete a clinical intake, and pay $149/month. What doesn't exist yet is anyone to review that intake and a way to deliver the outcome. That's Module 4. Build that next.

sleepgenic.ai | Mike Ye, Founder | April 2026